**EMV REPORT**

**Project: AI Customer Analyzer**

**Group: 19**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Release: MARCH 2023 | |  | | |
| Date: 01 MARCH 2023 |  | | | |
|  | | | |  |
| **PRINCE2** | | | |  |
|  | | | |  |
| Author: Sangeetha Thangavadivel (Startup Manger) | | |  | |
| Owner: Dr. Yasas Jayaweera (Project Executive) | | | |  |
| Client: DreamSpace (Private) Limited  Project Manager: Gunarakulan Gunaretnam (2208408)  Startup Manager: Sangeetha Thangavadivel (2135801)  Risk Manager: Haritha Thavarajah (2211320)  Schedule Manager: Mathumitha Arasakulasoorian (2211336)  Quality Manager: Delaxsan Raj Sathiyanesan (2211294) | | | |  |
| Document Ref: EMV Report Group 19 | | | |  |
| **EMV – Expected Monetary Value** | | | |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Risk Probability | Cost Impact | Risk Contingency |
| During power cuts the Smart Ordering unit will not function. | 60% | LKR 20,000.00 | LKR 12,000.00 |
| Replacing a power unit if the exciting power unit will not function | 40% | LKR 25,000.00 | LKR 10,000.00 |
| For physical damage of AI Customer Analyzer Hardware | 10% | LKR 25,000.00 | LKR 2,500.00 |
| Changing the rechargeable battery of the system | 40% | LKR 7000.00 | LKR 2,800.00 |
| Total | | LKR 77,000.00 | LKR 27,300.00 |